**Iteration 1 Story Disaggregation**

**Story 1:**

Rahul - As a Food Blogger and event planner, I want to explore the latest recipes on the website.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Create "Explore Latest" Button | Harjit Gill | 1 | N/A |
| Implement Backend Functionality | Ling Lin | 2 | N/A |
| Design Latest Recipe Section UI/UX | Meskhat Hossain | 2 | N/A |
| Integrate Latest Recipe Content | Rahul Garg | 2 | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 | N/A |

**Story 2:**

Rahul - Ability to Write Special Notes in Recipe.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Implement Special Notes Feature - Frontend | Harjit Gill | 1 | N/A |
| Implement Special Notes Feature - Backend | Ling Lin | 2 | N/A |
| Database Integration for Special Notes | Rahul Garg | 2 | N/A |
| UI/UX Design for Special Notes | Meskhat Hossain | 1 | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 | N/A |
| Implement Special Notes Feature - Frontend | Harjit Gill | 1 | N/A |

**Story 3:**

Rahul - As a Guest User, I want to navigate the website to learn about its purpose, read testimonials, and easily find a way to contact the team.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Design "About Us" Section UI/UX | Meskhat Hossain | 1 hours | N/A |
| Implement "About Us" Section - Frontend | Harjit Gill | 1 hours | N/A |
| Implement Testimonials Section - Frontend | Harjit Gill | 1 hours | N/A |
| Backend Integration for Testimonials | Ling Lin | 2 hours | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 hours | N/A |

**Story 4:**

Harjit - As a home cook or recipe collector, I want to view complete recipe details.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Implement Recipe Card Click Functionality | Harjit Gill | 2 hours | N/A |
| Create Recipe Details Page UI/UX Design | Meskhat Hossain | 1 hours | N/A |
| Implement Recipe Details Page - Frontend | Harjit Gill | 2 hours | N/A |
| Backend Integration for Recipe Details | Ling Lin | 2 hours | N/A |
| Implement Add to Collection/Favorite Functionality | Harjit Gill | 2 hours | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 hours | N/A |

**Story 5:**

Harjit - As a recipe collector, I want a button which gives me random recipes to try for fun.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Design "Random Recipe" Button UI/UX | Meskhat Hossain | 1 hours | N/A |
| Implement "Random Recipe" Button - Frontend | Harjit Gill | 2 hours | N/A |
| Backend Logic for Selecting Random Recipe | Ling Lin | 2 hours | N/A |
| Integrate Random Recipe with Database | Rahul Garg | 2 hours | N/A |
| Implement Random Recipe Details Page - Frontend | Harjit Gill | 2 hours | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 hours | N/A |

**Story 6:**

Harjit - As an administrator and recipe contributor, I need to manage user-generated content, including recipes and user accounts.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Implement Administrator and Contributor Login | Ling Lin | 2 hours | N/A |
| Create Dashboard UI/UX for Content Management | Meskhat Hossain | 1 hours | N/A |
| Implement Dashboard Functionality - Backend | Ling Lin | 2 hours | N/A |
| Implement Recipe Management Section - Frontend | Harjit Gill | 2 hours | N/A |
| Implement User Account Management - Frontend | Harjit Gill | 2 hours | N/A |
| Implement User Account Details Page - Frontend | Harjit Gill | 2 hours | N/A |
| Implement Recipe Editing Page - Frontend | Harjit Gill | 3 hours | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 1 hours | N/A |

**Story 7:**

Ling Lin - As a recipe contributor, I want to make improvements to my existing recipes.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Code User Authentication | Ling Lin | 2 | N/A |
| Code Dashboard with Recipe Management Options | Harjit Gill | 3 | N/A |
| Code "My Recipes" Section Screen | Meskhat Hossain | 2 | N/A |
| Code Recipe Selection and Loading Screen | Harjit Gill | 2 | N/A |
| Code Recipe Editing Interface Screen | Meskhat Hossain | 3 | N/A |
| Write and Tune SQL for Data Modification Logic | Rahul Garg | 2 | N/A |
| Save Recipe Changes to Database | Ling Lin | 2 | N/A |

**Story 8:**

Ling Lin - As an administrator or a recipe moderator, I want to have access to a dashboard where I can monitor and manage user-generated content, including recipes and user accounts.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Code Admin/Moderator Authentication | Ling Lin | 2 | N/A |
| Dashboard Implementation for Content Management | Harjit Gill | 3 | N/A |
| Code "Review Recipes" Screen | Meskhat Hossain | 2 | N/A |
| Code "Manage User Accounts" Screen | Harjit Gill | 2 | N/A |
| Write and Tune SQL for Content Management Logic | Rahul Garg | 2 | N/A |

**Story 9:**

Ling Lin - As an administrator or a recipe moderator, I want to have the ability to edit or remove content that violates guidelines and provide feedback to the user.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Code to Access Problematic Content | Harjit Gill | 2 | N/A |
| Write and Tune SQL to Delete Violating Content and Inform User | Rahul Garg | 3 | N/A |
| Code to Edit Content and Provide Feedback to User | Ling Lin | 4 | N/A |
| Code to Select Offending Content | Meskhat Hossain | 2 | N/A |
| Code Feedback Mechanism for Communication with Users | Harjit Gill | 3 | N/A |

**Story 10:**

Hossain - As a guest user, I want to be able to browse recipes on the website without the need to register or log in.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Implement Homepage Navigation - Frontend | Harjit Gill | 1 | N/A |
| Implement Recipe List UI/UX Design | Meskhat Hossain | 1 | N/A |
| Implement Recipe List - Frontend | Harjit Gill | 2 | N/A |
| Implement Recipe Details UI/UX Design | Meskhat Hossain | 2 | N/A |
| Implement Recipe Details Page - Frontend | Harjit Gill | 2 | N/A |
| Implement Search Functionality - Frontend and Backend | Harjit Gill and Ling Lin | 3 | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 2 | N/A |

**Story 11:**

Harjit - As a cooking educator, I would like to see In-Depth Recipe Previews for Teaching.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Design Recipe Preview UI/UX | Meskhat Hossain | 2 | N/A |
| Implement Recipe Preview - Frontend | Harjit Gill | 2 | N/A |
| Backend Integration for Recipe Preview | Ling Lin | 3 | N/A |
| Create Detailed Recipe Page UI/UX Design | Meskhat Hossain | 4 | N/A |
| Implement Detailed Recipe Page - Frontend | Harjit Gill | 2 | N/A |
| QA Testing and Bug Fixes | Ashutosh Kansal | 2 | N/A |

**Story 12:**

Ling Lin - As a professional chef, wants to be able to browse recipes by cuisine category so that | can explore recipes relevant to my expertise and interests.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Who** | **Estimate** | **Actual** |
| Code Cuisine Category List Screen | Harjit Gill | 2 | N/A |
| Code "Browse by Cuisine" Menu Option | Meskhat Hossain | 2 | N/A |
| Code Page for Curated Recipes by Cuisine | Harjit Gill | 2 | N/A |
| Write and Tune SQL for Recipe Details | Rahul Garg | 2 | N/A |
| Code Recipe Details Screen | Ashutosh Kansal | 2 | N/A |